Friendsly Live Mode

CEO Briefing and Potential Implementation Plan

Prepared for internal review
April 12, 2026

# 1. Executive Summary

Yes, Friendsly can likely support a TikTok Live or Instagram Live style product using Daily.co. The most practical first version would let a creator go live, let fans join as viewers, allow fans to chat while watching, and let a fan pay to come on stage with the creator for a short live interaction.

The cleanest product strategy is to use Daily for real-time video and audio, while using Friendsly and Supabase for product logic such as chat persistence, moderation, payment, queueing, and admission.

# 2. What The Product Would Feel Like

A creator taps Go Live and starts a live session.

Fans see a Live Now badge on Discover and profile pages.

Fans enter the live as viewers and can watch the creator in real time.

Fans can send chat messages in a live chat panel.

Fans can pay to request to join the creator live.

The creator sees a paid request queue and chooses who to admit.

One fan at a time comes on stage with the creator while everyone else keeps watching.

# 3. Why Daily.co Is A Fit

Daily appears to support the core building blocks needed for this concept: private rooms, token-based access, participant roles, owner privileges, scalable real-time rooms, and multiple chat options. Daily also has room settings designed for large interactive experiences, including hidden participants and SFU scaling.

Creators can receive owner tokens and control the room.

Fans can receive viewer or participant tokens depending on their role.

Viewer experiences can be scaled more efficiently than a normal small-group room.

Chat can be built with Daily app messages, or Friendsly can run its own persistent chat system.

# 4. Recommended Product Model

For a first release, Friendsly should use an interactive live room model rather than a full RTMP or HLS broadcast model.

Creator: active on camera and microphone.

On-stage paid fan: active on camera and microphone.

Viewers: join as watch-only participants and chat.

This approach is faster to ship because it is closer to the current Friendsly architecture, which already uses Daily rooms and live session state. A later version can move viewers to a true one-to-many broadcast model if audience size grows materially.

# 5. Recommended Technical Approach

Use Daily for live video and audio transport.

Use Supabase for live session records, queue state, chat history, moderation state, and analytics.

Use Stripe for paid requests to join the live.

Keep chat in Friendsly rather than relying only on Daily chat so messages can persist, be moderated, and be replayed for later joiners.

# 6. Core Roles In The Live

Creator host: owner permissions, can start and end live, admit paid fans, remove participants, and moderate the session.

Viewer: can watch and chat but cannot join the stage by default.

Paid guest fan: has paid for access and can be admitted to the stage by the creator.

# 7. What Should Happen In The Fan Flow

Fan sees a creator is live.

Fan taps into the live room.

Fan watches and chats for free or at a low-friction entry point.

Fan taps Join Live With Creator.

Fan sees the price, basic rules, and expected time limit.

Fan pays to request stage access.

Fan enters a waiting queue.

Creator admits the fan when ready.

Fan joins the stage for a short paid live interaction.

# 8. What The Creator Needs

Start and stop live buttons.

A live console showing current viewers, queue count, and currently admitted fan.

Moderation controls for chat and participants.

An admit next button or approve request flow.

A clear timer or countdown for the current paid fan slot.

A way to remove a fan from stage and move to the next fan.

# 9. Recommended Monetization Model

The most straightforward monetization model is pay-to-request-stage-access. Watching can remain free or be handled later as a premium option.

Free viewers increase reach and social proof.

Paid stage requests create monetization.

The creator controls who is actually admitted.

Friendsly can later test premium viewer access, tips, pinned paid messages, or subscriptions.

# 10. Main Product Decisions To Make Early

Should watching be free, paid, or creator-controlled?

Should every paid request automatically enter the queue, or should creators approve requests before payment?

How long is each fan-on-stage segment?

What refund policy applies if a paid fan is never admitted?

Should guests without Friendsly accounts be allowed to watch, or should live remain fan-account only?

My recommendation is fan-account only for live participation and payment. It will be much cleaner for moderation, refunds, abuse prevention, and repeat monetization.

# 11. Suggested Implementation Phases

## Phase 1: Creator Live + Viewer Experience

Creator can start a live session.

Fans can discover and enter a live session.

Fans can watch and chat.

No paid stage access yet, if the team wants the smallest possible first milestone.

## Phase 2: Paid Join Requests

Fans can pay to request stage access.

Requests enter a queue.

Creator can admit one fan at a time.

Session timer and queue status become visible.

## Phase 3: Moderation + Reliability

Mute, remove, block, pin, and moderation tools.

Queue expiration and refund handling.

Better analytics and creator controls.

## Phase 4: Scale Improvements

Optimize for larger audiences using Daily large-call features.

Evaluate whether to move passive viewers to a broadcast architecture later.

# 12. High-Level Data Model Additions

live_sessions

live_viewers

live_chat_messages

live_join_requests

live_moderation_actions

These are straightforward additions and map well to the patterns already present in Friendsly for bookings, queueing, and live session management.

# 13. Biggest Risks

Audience scaling may eventually require a more broadcast-oriented architecture.

Chat moderation cannot be treated as an afterthought.

Refund and queue rules need to be very clear to avoid support issues.

Viewer experience should remain simple even as creator controls become more advanced.

# 14. Recommended Next Step

The strongest next step is to produce a product requirements document and a technical build plan for a v1 Friendsly Live experience. That plan should focus on one creator host, many viewers, custom chat, and paid fan stage requests with creator approval.

Bottom line: this is feasible, strategically aligned with Friendsly, and worth serious exploration as a monetized live format.